## Slide 1: Automation Improvement Plan

## Slide 2: Problems identified
Tests are added but regression is not performed
Regressions doesn’t have a schedule run when a new as-api build is available
Pull Request are not linked with Jenkin to see green builds
Reports and performance is not displayed to all participants
Person responsible for Pull Requests, failed tests, mandatory approval
Jira Project and estimation for Automation as a separate entity is not present
Migration of scenarios and the definition of done concept.

## Slide 3: Solutions
Gate Keeper Concept
Reports and Regressions tests run
Status of Migration of Scenarios from old framework
Organization plan and conventions
Automation Performance
Jira Project for Automation

## Slide 4: Gate Keeper Concept
Gatekeeper is a person that his key responsibility is the full run and maintenance of the domain-qa project, the gate keepers provide reports of the performed scenarios on as-api versions to the stakeholders involved.
Gate keeper is responsible for all Adswizz projects and his key role is to ensure for a period of one quarter that the automation project is maintained:

## Slide 5: Gate Keeper responsibilities
Ensure that Master branch have always green tests
The tests that are failing from the master branch must be assigned to one of the QA to be repaired or to be raised as an issue to the development team
Tests that are failing must be updated with the proper annotation:
- WIP
- JIRA issue
Mandatory approval for every branch before branch is merged into master

## Slide 6: Reports and Regressions tests run
Reports and runs must be scheduled for every new as-api releases to ensure the confidence of the Adswizz products.
Serenity BDD framework provides a report with all performed scenarios and the rate of success.
The index.html report is displayed on a localhost URL; the best approach is to store this
Into an URL that can be forward to others.
When regression test is performed, participants in Adswizz product must be aware of the success rate of the product so an e-mail with the report can be scheduled automatically when the regression tests are done.

## Slide 7: Migration of Scenarios from old framework
A Jira task must be opened for migration scenarios with the number of scenarios that must be migrated for every Adswizz product.
Sub task with the specific scenarios for example CampaignScenarios Audioserve must be created and the number of scenarios that need to be migrated.

## Slide 8: Organization plan and conventions
When a new feature is released a Jira task for automation must be created (domain and ui) with a separate estimation for completion. Automation purpose is mainly regression The pull request must be reviewed and approved before merge by the developer.
Rules and naming conventions:
Branch naming convention should respect the developer branch for new feature
Story files must contain the automation Jira Task to know what the purpose was and need of the automation
Story files must have the PRD attached or the link to the EPIC for the features examples (Second Screen, 3d Party Insight Attribution) in the future if they need maintenance the link to the PRD or Epic will help the QA establish knowledge in the product.
Collector Branch exactly like the developers work now .

## Slide 9: Automation Performance
Jenkins Integration
A job must be triggered when a Pull Request is made to establish confidence in the Pull request, the build must be green in order to merge the build
Grafana Integration
In order to see the progress of the automation a tool to measure the performance between releases is Grafana.

## Slide 10: Jira Project for Automation
Automation is different part of QA and must be handled accordingly
Story or task must be created for : - Migration Scenarios
- Issues - New features that need automation
- Maintenance
All take time and the best solution is tracking the activity of the automation for Jira.

## Slide 11: Conclusions
Necessities
Regression must be performed mandatory on every new release of as-api
Tests that are failing must be marked with WIP tag and JIRA issue if cannot be fixed
Measurement of performance
Mandatory approvals
Integrate Jenkins with qa -automation project
Measure Test Performance with Grafana or other tool
Gate Keeper for automation project
Green Tests on master release